Weekly Medium CAB -EAST-20260422_182927UTC-Meeting Recording

April 22, 2026, 6:29PM

24m 18s

James Sedoruk   1:36
Alright, good afternoon, everybody.
Let me pull up the...
Cases for today.
Alright.
Freddie, I guess, are you on for the 180388?

Freddie Mac   2:03
That one from a couple weeks ago.

James Sedoruk   2:05
Yeah, yeah.

Freddie Mac   2:06
Yeah, I just wanted to give the follow-up that we're all the issues were cleared up.

James Sedoruk   2:11
Okay, all right. Well, let's get this going. We've got a few on the docket today. I think some of these we're going to have to flex on because we have a little more, there's some urgency on and we're probably not going to review on the call, but we'll end up doing one-off reviews to get these things pushed through.
But let's start with case number.
180388, that's ATLA 01A, ATLA 01A, DHCP migration. So this is 1 from a couple weeks ago. We had some questions. Freddie, if you'd like to take it away, please do.

Freddie Mac   2:50
Yeah, so there was an open question that was raised about whether this change would have an impact on the chiller networks.

James Sedoruk   2:58
Mhm.

Freddie Mac   3:01
Keith and the team worked with the staff there to do a deep dive and make sure there was no impact. So this will be just as simple a change as we were explaining on the call a couple weeks ago, which will just affect, you know, user devices when they get on like the Wi-Fi or on a like a dock.
hot desk or the in-office phones where applicable, when those devices request their new IP address. And it's a very, very simple, very simple cutover, very simple to monitor, not expecting any impact.

James Sedoruk   3:29
Okay.
Okay, and I know you said chiller specifically, but we're not, it's not going to be impactful for any critical HVAC.

Freddie Mac   3:41
Any other, yeah, no, yeah, no, this, these servers don't touch any sort of, you know, the EMS, EPMS devices at all.

James Sedoruk   3:51
OK.

Jack Gillian   3:52
Yep, I went through this with Keith a couple days ago. Okay, so yeah, we're good to go. We'll be on site ready to go when they're ready.

James Sedoruk   4:00
Okay, I appreciate that. Thanks for everybody for the follow-up. It was a really good question the other day, so it was a good stop.

Jack Gillian   4:09
Just FYI, we want to try to do this at like 930 in the morning. So just FYI.

James Sedoruk   4:16
Okay.
All right. And when are we, is that for, when are we looking to do that? Either tomorrow or during the maintenance window?

Jack Gillian   4:23
Tom.
No, tomorrow, because we're actually got some time between blackouts between Morgan Stanley and Delta. So not that it's going to affect them other than just a brief, maybe an AP goes offline while we reboot, but we want to get this done early in the morning, get it out of the way.

James Sedoruk   4:42
Okay, could you jump in real quick and at least just put the plan start date in there for that? Appreciate it, Jack. Thank you.

Jack Gillian   4:47
Yep.
Yep, I'll do that right now.

James Sedoruk   4:52
Okay, so...
Case number 180388 of ATLA 01A, ATLA 01A DHCP migration is approved. We had followed up on the questions from two weeks ago. Appreciate it, Freddie.

Freddie Mac   5:08
Yep.

James Sedoruk   5:11
Alrighty.
We have two other cases that I think we're going to do as ad hoc reviews. So Justin, you and I are going to try to squeeze something in tomorrow or Friday to go through the 179-302 for 05A, the STS maintenance. All right. Nick forwarded this morning, the UPS P31-1001.
restoration and first energization. That's case number 182195. I haven't had a chance to review that one yet, but I plan on reviewing it tonight. And then I'll get with the site team and Nick to make sure that we're comfortable to move that forward. That's basically urgent cab.
to get that unit back online. Pending some of the other events that we've had at the site. Do we have, besides the one that Matt threw in, is there for construction activities or do we have any other cases that I'm missing from the queue?
Freddie, you don't have any others, do you?

Freddie Mac   6:18
Nothing for me, no.

James Sedoruk   6:20
Okay, you don't, you don't feel like you gotta hang on for this last one that I think we're gonna discuss then.

Freddie Mac   6:27
Yeah, if it's not IT related, then I probably don't have anything to contribute.

James Sedoruk   6:31
All right, appreciate it.

Freddie Mac   6:32
Yep, sounds good. Thanks.

James Sedoruk   6:34
Okay, so the one that...

Nicholas Mansberger   6:35
****.
James, hey James, I do. I will, like my message said, I'll have two additional ones for discharge testing and then bringing that system back up online.

James Sedoruk   6:38
Yeah.
Yeah, those are those are the ones.

Nicholas Mansberger   6:47
Dispatch testing should be ready now, yeah.

James Sedoruk   6:50
Those are the ones we've been talking about. Okay.

Nicholas Mansberger   6:52
Yep.

James Sedoruk   6:54
All right, well, I'll have time to review them in the hotel and stuff.
Or if I'm still here.
But the one that is for supporting construction activities that we wanted to review and talk through is case number 179944. That's for New Albany NAL 01A. It's technically, yeah, it's still technically for NAL 01A.
because of where the work is happening. It's for NAL 01B hot holing. Matt, why don't you go ahead?

Matt Honaker   7:32
Alright, yeah, um, excited to finally have our first mod for the mail. I want to be here, so...
This is potholing, like Jim said. So basically, they're just going to dig down with HydroVac and verify our drawings are correct for the location of existing fiber and power. So on this map here, NAL1A is in this area over here. This is the
Potential floor plan, potentially actually right now.
And then our fiber, we have our handholds right here at the street, the fiber, and then this is the fiber baths.
Uh, ultimately, come to this well.
So they're going to be following all through here.
This small section of the.
And then the power is in bread. Second utility fee is utility A. It's supposedly buried in concrete. That's what the journalists say. They're going to confirm that and they can be following.
The plan for this, we do have the JSO in there.

James Sedoruk   8:47
And, and and Matt, before before you go on, and I didn't ask you a second ago, but for the fiber, is that a duck bank as well, or is it just conduit?

Matt Honaker   8:58
It's so it's supposed to be in conduit, and then there's like mangles throughout, but there's like this one right here, you can kind of see. They're all sort of rounding through there, but they're only going to be escalated through this space.
So, that's the only place on that side of the are gonna be popular main part is.

James Sedoruk   9:19
Is it is it is it me or is Matt coming in really broken up?

Seann McWilliams   9:27
Yeah, his Mike, I got it too.

Jack Gillian   9:27
Yes.

Justin Lloyd   9:28
Broken up.

Matt Honaker   9:30
But.
Mhm.

Jack Gillian   9:35
Different Mike, maybe.

Matt Honaker   9:41
Make sure I'm on the right one.

James Sedoruk   9:46
It's rough.

Matt Honaker   9:58
Is that better?

James Sedoruk   10:00
Yes, very good.

Matt Honaker   10:02
Yeah, I was on my computer instead of my camera mic. My bad.

James Sedoruk   10:09
No problem.

Matt Honaker   10:09
So, did you hear any of that?

James Sedoruk   10:11
I mean, we did, but I have a feeling that from the point of like recording it, it's probably junk.

Matt Honaker   10:16
Yeah.
So yeah, so this is our hand holes at the street from the carriers. The yellow path is fiber. It comes up through here. They didn't highlight it because we're not potholing this section. This is the section they need to excavate or they will be excavated eventually. So we're going to pothole for fiber here.

James Sedoruk   10:22
Mm-hmm.

Matt Honaker   10:38
And then all along here, we're going to pothole for fiber. The red line is the power, which supposedly is in concrete. Like I said, we're going to verify that. They're doing 25 foot spacing on the fiber. So every 25 feet, they're going to pothole. And they're doing every 50 feet on this stretch of
Electric right here.

James Sedoruk   11:05
So you said 20, was it 25 feet on the one and then 50 feet on the other stretch?

Matt Honaker   11:10
I believe the plan is, yeah, everything that's highlighted in blue here, it's going to be 25 feet and then this section is 50 feet.

James Sedoruk   11:18
Okay, because the assumption it's just continuation of that run. They have more questions on those other areas.

Matt Honaker   11:18
So, are you?
Right. And then down here, same same deal, 50 feet for the security line and then 25 feet for fiber and electric.

James Sedoruk   11:37
Okay.
For those of you who have been here and potentially have gone through similar things in construction for your sites, how have we done that in the past? Matt and I were talking that through when I was with Sabi the way that we would typically do that. Anybody have some insight or experience doing this work here?
how we supported construction, etc.

Joe Kendra   12:03
So they're just using a backtrack, I'm assuming, to find depth of this or what?

Matt Honaker   12:08
They just want to verify that the drawings are correct with locations. So they've already done the survey and they have some flags up and stuff, but they just want to verify that it's actually where it says it is.

Joe Kendra   12:12
And.

David Nuckolls   12:21
Yeah, for context, James, this is like an extra layer of protection that this job is going through. This is what we want them to do, right? And they're doing it via hydrovac, non-mechanical means to verify depth and direction.

James Sedoruk   12:33
Mmh.

David Nuckolls   12:40
Of you know the utilities that are being shown on the drawing, so...

James Sedoruk   12:44
Mmh.

David Nuckolls   12:45
Yeah, yeah, this is this is ideal.

James Sedoruk   12:48
Yeah, and Matt and I were just saying too that, you know, if you were doing this in Virginia, like in Ashburn particularly, it's a lot of boulders. So it could be real pain and slow moving to do this, but I don't think we're anticipating the same struggles. The other thing that Matt and I were talking about and whether or not
we would have someone babysitting the person doing the hydrovac work.

Joe Kendra   13:13
I mean, hydro bag is pretty easy. Usually you're not going to hit boulders because you're only measuring depth of a resource that's already below there. So the backfill is pretty much dirt. And usually this goes pretty quick. I mean, you're probably only going down three to five feet before you hit that utility. And there'll probably be

Matt Honaker   13:31
Yeah.

Joe Kendra   13:32
Done with the whole, probably every hour or so.

Matt Honaker   13:37
Yeah, it's supposed to only be 36 inches below grade. Could be a little lower in some spots.

James Sedoruk   13:55
Yeah, we didn't have too much of A concern. When we did this work when I was at Sabie, we did a lot of potholing because of the crossing utilities for the new building that we were putting in, because we had power and fiber that were crossing over to the two existing buildings before the third one came online. So similar.

Matt Honaker   14:06
Mhm.

James Sedoruk   14:14
idea. They did a similar thing. They just kind of exposed everything and basically pending the results of that dictated, you know, how we were going to treat additional work and excavation for the project. So.
Alright, I just wanted to see if our gut was that we wanted someone to babysit the person that was doing the HydroVac or not. That was the big question for me.

Matt Honaker   14:42
We didn't have that in the mob. We were just going to sort of let them do their thing. Most of it's outside of our fence. So except for this section down here.

Seann McWilliams   14:54
Yeah, I was speaking with the pre-construction guys that have been on site and from what I understand, they're going to be with these guys too.

James Sedoruk   15:03
Maybe, maybe initially we kind of just sit with them initially, get a feel for how they're doing it, what their pace feels like, and then decide whether or not we need to stay with them.
Just food for thought, right? We haven't started this work yet.

Matt Honaker   15:17
The.
We could ask him to start here then, since I mean this is the only time we should.
I thought we should be with them. So we could maybe just ask them to do this section 1st and then move on.

James Sedoruk   15:33
Okay.

Matt Honaker   15:35
They did include, so this is from the engineering firm. They did include a plan of basically what they're doing. So we don't have an exact date yet. They've been, they're waiting for us to get this approved first. And then we're going to set a date. We did go ahead and send out
earliest it's going to be is 2 weeks from today because we got we got to give nationwide 2 weeks notice. So we're sending that out today with a to be determined date. But this is this is attached in there as well. They also made a JSA for us at our request.

James Sedoruk   16:00
Mhm.

Matt Honaker   16:11
But essentially, like these are their steps for what they're doing. They're excavating 80 holes, either 25 or 50 feet apart, and then
Preparing an exhibit to show locations with all the depths and everything.

James Sedoruk   16:26
Mm.

Matt Honaker   16:28
Very expensive to dig some holes.
100 Gs. At least it's not my budget, so.

James Sedoruk   16:39
Okay.

Matt Honaker   16:41
Sean's going to pull up a very short mop, but we'll go through it real quick. Sean's going to pull that up, so I'll stop sharing.

Nicholas Mansberger   16:42
Ed.

James Sedoruk   16:47
Appreciate it, Matt.

Seann McWilliams   16:59
All right, here's the mop.
So this mop, I like this kind of works really not in my wheelhouse. So everything that's captured in here is from their proposal. A brief description of this work and the overview.
risk and safety requirements. You know, we identified the two utility feeds, even though they're really only going to be working around the one, and then the pressurized water.
So yeah, they're just going to verify 811 has been called 48 hours prior to beginning. And then they're going to go and do all, they're going to mark all the lines here.
And then when all that work is done, they're going to start the hydro vac work.

James Sedoruk   17:48
And Sean, I see Nick raised his hand. What do you have a question, Nick?

Nicholas Mansberger   17:51
He, it can go to the end. He might cover it. I just don't see it on here. So, yeah, go ahead, Sean. I'll hop in when you're done, but...

James Sedoruk   17:55
OK.

Seann McWilliams   18:00
Oh, like that's about it. It's just two like some additional PPE for the hydro vac excavation and then

Matt Honaker   18:03
Okay.

Nicholas Mansberger   18:05
Yeah. Did I know, did we ever figure out like there's going to be a couple holes 50 feet apart from each other when this is all said done? I know we were talking about what we were going to do with.
any holes or anything that they're leaving in space so we're not out there running around breaking ankles with their legs, falling 3 feet in.
Did we get a plan for that from them?

Seann McWilliams   18:31
I'm not sure if it was determined who's going to be completing like backfilling or what they're going to, how they're going to leave the holes. So.

Matt Honaker   18:40
Trying to read through the plan to see if I have that in here.

Nicholas Mansberger   18:41
That.
I I didn't see it. I might have missed it. But, James, that was my only concern on this one, and with it being an on going or active construction site type situation.

Matt Honaker   18:57
This does say on the plan that they are going to replace soil in the potholes, but it doesn't cover additional damage to the surrounding ground.
So they are going to backfill the holes.

Nicholas Mansberger   19:11
All right, yeah, that Jim, that would be my only thing with this one. Like, what do we do?

Seann McWilliams   19:13
No, no, no beautification.

Nicholas Mansberger   19:16
Sir.

James Sedoruk   19:17
So, no beautification.

Seann McWilliams   19:17
of beautification.

Nicholas Mansberger   19:18
There's.

Matt Honaker   19:20
No beautification, correct.

Nicholas Mansberger   19:20
Did they run it up?

Seann McWilliams   19:23
But it does add, it does call that.

James Sedoruk   19:23
But it does Matt, it does call that out in their scope that they're going to backfill.

Matt Honaker   19:27
It does, yeah.

James Sedoruk   19:29
Okay.
Can we add that to our procedure?

Seann McWilliams   19:31
That's all.

Nicholas Mansberger   19:32
Perfect.

Seann McWilliams   19:33
Just to verify, polls were backfilled appropriately.

James Sedoruk   19:36
Yes, Sir.

Seann McWilliams   19:37
Copy that.

James Sedoruk   19:39
Thank you.
That's a good call-out.
Do we have any other questions with that? I saw we had comments on that from...
From safety, so.
The.

Gerald Aldajuste   20:08
mentioned it on the JSA, but I remember seeing it on the, either the JSA or the document from the vendor, like Matt said.

James Sedoruk   20:19
Yeah, we're just going to call it out on our document. Thanks, Gerald.
Justin.

Justin Lloyd   20:28
Yeah, just for my understanding, what qualifies this as a medium cab?
Just so I can understand, as I'm a com, what makes this medium cap?

Matt Honaker   20:37
So, this...
So, this is our...
barriers coming into the building and some of them are single path so.
You know, it's just Hydrovac, so it shouldn't, but if it were to damage, we would we would take out a carrier potentially.
So like AT&T for example, they are single.
fed to this to one of the MMRs by this path.

Justin Lloyd   21:09
But they're concrete encased, aren't they?

Matt Honaker   21:12
I don't believe so. They should. I think they're just in 4 foot or 4 inch conduit. We're going to find out. It's that's not clearly marked on the drawing. The power is clearly marked that it's concrete encased, but the fiber is not.

Justin Lloyd   21:17
Beth.
Okay.

James Sedoruk   21:35
Right.
Good question.
Any other questions on this one?
Okay, so we're going to add that one item for verifying the backfill within RMOP, even though it's captured in the scope. And we said we'll initially monitor the work when they start this, so we get a feel for how they're actually performing, Matt, and what are comfortable.
comfort level is even though there really should be no reason that we need to babysit them for the Hydrovac.

Matt Honaker   22:10
Yeah, yeah, I agree. We can get out there and verify at least, say, the first 25% or so.

James Sedoruk   22:14
Yeah.
Yeah. And then I would say we just need to, you know, understand where they're working day to day.

Matt Honaker   22:22
Mhm.

James Sedoruk   22:23
Okay.

Matt Honaker   22:26
Excuse me, they are only doing one team at a time, so it's not like they're going to have multiple teams doing multiple areas. It's one team running through the whole path.
I wouldn't want multiple people trying to do it, and then we take down multiple things.
I don't anticipate any issues, but you never know. Conduit's been in the ground now for 15 years.

James Sedoruk   22:48
Mhm.
Okay.
Any other questions on that one?
Appreciate the discussion.
All right, so that was case number 179944 NAL 01 for NAL 01B potholing.

Justin Lloyd   23:11
I think your Mike went out or mind him.

James Sedoruk   23:15
Oh, did it cut out just?
Can you guys hear me?

Matt Honaker   23:21
I heard you.

Joe Kendra   23:21
I can hear you all. I can hear you clear.

Elise Matherly   23:22
Yeah.

James Sedoruk   23:23
Okay, all right, very good. My internet cut out a little while earlier, but again, so that's 179944 NAL 01A, NAL 01B, potholing is approved.
Justin, I'll call you right after this. We'll try to get something on the schedule and Nick, I'll keep an eye out for those other ones coming through.
All right, everybody. Appreciate it.
Have a good rest of the day.

Matt Honaker   23:58
Thank you.

Kait Lail   24:10
Hey, Tim.

James Sedoruk stopped transcription